## Slide 1
Test Plan
Product Name: Orange HRM (Frontend)
Prepared by: Sri Hari
Date: Jun 20, 2024

## Slide 2
Table of Contents
1. OBJECTIVE..................................................................................................................3 2. REFERENCE DOCUMENTS........................................................................................3 3. AREAS TO BE TESTED ................................................................................................3 • My Info Module.....................................................................................................3
• Photograph............................................................................................................3
• Contact Details......................................................................................................3
• Emergency Contact ..............................................................................................3
• Dependants ...........................................................................................................3
• Immigration...........................................................................................................3
• Job............................................................................................................................3
• Salary ......................................................................................................................3
• Report To................................................................................................................3
• Qualifications........................................................................................................3
• Membership ..........................................................................................................3

## Slide 3
4. AREAS NOT REQUIRING TESTING ...........................................................................3 5. HIGH LEVEL TEST OVERVIEW ...................................................................................3 6. ACCEPETANCE TESTS: ..............................................................................................4 7. L& P TESTS:.................................................................................................................4 8. REGRESSION TESTING: .............................................................................................4 9. ENVIRONMENTS COVERAGE: ..................................................................................4 10. AUTOMATION STRATEGY:......................................................................................4 11. TESTING TIME LINES/SCHEDULES.........................................................................4 12. TESTING STRATEGY.................................................................................................4 13. RESOURCES ..............................................................................................................5 14. RISKS & MITIGATION: .............................................................................................5 15. ENTRY CRITERIA: .....................................................................................................5 16. EXIT CRITERIA:……………………………………………………………………………………………………..5

## Slide 4
1. OBJECTIVE
The primary objective of the test plan for OrangeHRM is to ensure the quality and reliability of the Human Resource Management System (HRMS) by identifying and addressing defects before the product is released.
1.1 REFERENCE DOCUMENTS
• Functional Requirement Specification (FRS)
2. Scope
The scope of the project includes testing the following features of ‘https://orangehrm.com/’ web application.
Test Environments
• Windows 10 – Chrome, Firefox and Edge
• Mac OS – Safari Browser
• Android Mobile OS – Chrome
• iPhone Mobile OS - Safari

## Slide 5
• My Info Module
• Photograph
• Contact Details
• Emergency Contact
• Dependants
• Immigration
• Job
• Salary
• Report To
• Qualifications
• Membership
3. AREAS TO BE TESTED

## Slide 6
4. AREAS NOT REQUIRING TESTING
Other than the above.
5. HIGH LEVEL TEST OVERVIEW
5.1 INTEGRATION TESTS:
N/A
5.2 PROGRESSION TESTS:
Functional test cases added to Test Link and classified as Sanity, Regression and Progress which will be executed as part of testing
5.3 NEGATIVE / CORNER TESTS:
Will be authored for all new features
5.4 INTERNATIONALIZATION (I18N) TESTS:
N/A

## Slide 7
6. ACCEPETANCE TESTS:
  N/A
7. L& P TESTS:
  Covered in Performance Test Plan
8. REGRESSION TESTING:
  Automated Regression suite will be executed as part of Regression.
9. ENVIRONMENTS COVERAGE:
  Browser compatibility (Cross Browser testing):
  we cover different types of browsers.
  1.IE (Internet Explorer)
  2. Chrome
  3. Firefox.
10. AUTOMATION STRATEGY:
  • We are going to use QTP/Selenium for automating test cases.

## Slide 8
11. TESTING TIME LINES/SCHEDULES
12. Testing Strategy
  - Regression Testing: Validate existing functionalities to ensure they continue to work correctly after changes or updates.
  - Progression Testing: Validate new functionalities to ensure they work as intended.
  - Defect Validation: Validate fixed defects to ensure they are resolved and do not reoccur.

## Slide 9
13. RESOURCES Human Resources:
  QA team consists of following team members,
  1.John
  2.David
  3.Scott
Software/Hardware Resources (Technical Resources)
  Host servers 3;
  Software required: Windows 10
14. RISKS & MITIGATION:

## Slide 10
15. ENTRY CRITERIA:
  • Requirement Spec Doc
  • Test Plan
  • Test cases
  • Unit Tests cases should pass 1
6. EXIT CRITERIA:
  • Zero Installer defects.
  • Completion of Planned Test Case’s Execution.
  • No P1/P2 Functional defect from any iteration

## Slide 11
Approvals
The team will submit various documents to the Client for approval, including:
Test Plan
Test Scenarios
Test Cases
Reports
Testing activities will proceed to the next steps only after receiving approvals for these documents from the Client.
--- END ---