## Slide 1
Test Plan
Product Name: OpenCart (Frontend)
Prepared by: Sri Hari
Date: Jun 14, 2024

## Slide 2
Table of Contents
Overview …………………………………………………………………………………………………………………. 1
Scope………………………………………………………………………………………………………………………... 2
  Inclusions…………………………………………………………………………………………………………. 2.1
  Test Environments………………………………………………………………………………………....... 2.2
  Exclusions……………………………………………………………………………………………………….... 2.3
Test Strategy ……………………………………………………………………………………………………………… 3
Defect Reporting Procedure ………………………………………………………………………………………. 4
Roles/Responsibilities ……………………………………………………………………………………………….. 5
Test Schedule ……………………………………………………………………………………………………………. 6
Test Deliverables ……………………………………………………………………………………………………….. 7
Pricing ………………………………………………………………………………………………………………………… 8
Entry and Exit………………………........................................................................................................... 9 Criteria…………………………………………………………………………………………………………….............. 10
Suspension and Resumption Criteria ………………………………………………………………………… 11
Tools ………………………………………………………………………………………………………………….…..12
Risks and Mitigations ……………………………………………………………………………………………… 13
Approvals ……………………………………………………………………………………………………………… 14

## Slide 3
Overview
As part of the project, Pavan has been tasked by OpenCart to conduct testing on the functionalities of the 'https://demo.opencart.com/' web application. This document outlines the high-level test planning details, including the scope of the project, test strategy, schedule and resource requirements, test deliverables, and schedule.
Scope
The project scope includes testing the following features of the 'https://demo.opencart.com/' web application:
Inclusions
Register
Login & Logout
Forgot Password
Search

## Slide 4
Product Compare
Product Display Page
Add to Cart
Wish List
Shopping Cart
Currencies
Home Page
Checkout Page
My Account Page
Order History Page
Downloads Page
Contact Us Page
Menu Options
Footer Options
Category Pages

## Slide 5
Test Environments
Testing will be conducted on the following environments:
Windows 10:
  Chrome
  Firefox
  Edge
Mac OS:
  Safari Browser
Android Mobile OS:
  Chrome
iPhone Mobile OS:
  Safari

## Slide 6
Exclusions
The following are excluded from the scope of this testing:
Features not listed under 'Inclusions'
Third-party features or Payment gateways
Test Automation
Test Strategy
Pavan, in coordination with OpenCart, will conduct Functional Testing for all features listed in the Scope section. The approach involves the following steps:
Step #1: Creation of Test Scenarios and Test Cases
Apply various Test Design techniques:
  Equivalence Class Partition
  Boundary Value Analysis
  Decision Table Testing
  State Transition Testing
  Use Case Testing

## Slide 7
Utilize expertise in:
  Error Guessing
  Exploratory Testing
Prioritize Test Cases based on importance and impact.
Step #2: Our Testing Process When We Receive an Application for Testing
Upon receiving an application for testing, our testing process unfolds as follows:
Smoke Testing:
  Initially, we conduct Smoke Testing to verify the functionality of critical features. If Smoke Testing fails, we reject the build and await a stable version before proceeding with detailed testing.
In-Depth Testing:
  Once a stable build passes Smoke Testing, we proceed with comprehensive testing using the predefined Test Cases

## Slide 8
Simultaneous Testing:
Multiple Test Resources concurrently test the application across supported environments to ensure comprehensive coverage.
Defect Reporting:
Bugs discovered during testing are logged in the bug tracking tool. A daily end-of-day email is sent to development management summarizing the defects found that day.
Types of Testing:
Our testing includes:
  Smoke Testing and Sanity Testing
  Regression Testing and Retesting
  Usability Testing, Functionality Testing, and UI Testing
Iterative Testing:
We iterate through test cycles until achieving the desired product quality.

## Slide 9
Step #3: Best Practices for Enhanced Testing
To enhance our testing practices, we adhere to the following best practices:
Context Driven Testing:
  Testing is performed based on the specific context and requirements of the application under test.
Shift Left Testing:
  Testing activities commence early in the development lifecycle, ensuring early detection and resolution of issues.
Exploratory Testing:
  Leveraging our expertise, we conduct exploratory testing in addition to executing predefined test cases, allowing for more dynamic and thorough testing.
End-to-End Flow Testing:
  We conduct end-to-end flow testing to simulate real-world user scenarios, validating interactions across multiple functionalities and ensuring seamless integration.

## Slide 10
Defect Reporting Procedure:
During the test execution:
Any deviation from expected behavior by the application will be noted. If it cannot be reported as a defect, it will be documented as an observation or issue, or posed as a question.
Usability issues will also be reported as part of the testing process.
Upon discovering a defect, it will be retested to confirm reproducibility. Detailed documentation, including screenshots and steps to reproduce, will be prepared.
At the end of each test execution day:
All encountered defects, along with observations, will be compiled and reported.
Note:
Defects will be documented in an Excel spreadsheet for tracking and management.
Test scenarios and test cases will be documented in a separate Excel document for clarity and organization.

## Slide 11
Roles and Responsibilities:
Person A (Test Manager): Person A oversees the testing process and handles escalations. They ensure smooth coordination between team members and are responsible for managing client communications and meetings.
Person B (Test Lead): Person B takes charge of creating the Test Plan, obtaining client signoffs, and coordinating the execution of tests. They interact directly with the application, design and execute test cases, report defects, and verify their validity. Person B also compiles daily issue updates and defect summaries for client review.
Person C (Senior Test Engineer): Person C actively engages with the application by creating and executing test cases. They also play a crucial role in defect reporting, ensuring that issues are documented accurately and promptly addressed.
Person D (Test Engineer): Person D collaborates closely with the team by interacting with the application, executing assigned test cases, and promptly reporting any identified defects. Their contributions help maintain the quality and integrity of the testing process.

## Slide 12
This structure provides a narrative overview of each team member's role and responsibilities within the testing team, highlighting their specific contributions to the testing process.
Test Schedule
The project's test schedule is outlined as follows:
Creating Test Plan: Start Date to End Date
Test Case Creation: Start Date to End Date
Test Case Execution: Start Date to End Date
Summary Reports Submission: Date
This schedule provides a timeline for key testing tasks, ensuring systematic planning and execution of the testing phase within the project timeline

## Slide 13
Test Deliverables
The following deliverables are planned to be provided to the client:
Test Plan
  Description: Details on the scope of the project, test strategy, test schedule, resource requirements, test deliverables, and schedule.
  Target Completion Date: Date
Functional Test Cases
  Description: Test cases created for the defined scope.
  Target Completion Date: Date
Defect Reports
  Description: Detailed description of identified defects, including screenshots and steps to reproduce, provided on a daily basis.
  Target Completion Date: NA
Summary Reports
  Description: Summary of bugs categorized by Bug#, Functional Area, and Priority.
  Target Completion Date: Date

## Slide 14
Pricing
N/A
Entry and Exit Criteria
Requirement Analysis
Entry Criteria:
The testing team receives the Requirements Documents or details about the Project.
Exit Criteria:
List of Requirements are thoroughly explored and understood by the Testing team.
Any doubts regarding the requirements are clarified and resolved.

## Slide 15
Test Planning
Entry Criteria:
Testable Requirements derived from the given Requirements Documents or Project details are available.
Any doubts regarding the requirements are clarified and resolved.
Exit Criteria:
The Test Plan document, including the Test Strategy, is reviewed and approved (signed-off) by the Client.
Test Designing
Entry Criteria:
The Test Plan Document is reviewed and approved (signed-off) by the Client.
Exit Criteria:
The Test Scenarios and Test Cases Documents are reviewed and approved (signed-off) by the Client.

## Slide 16
Test Execution
Entry Criteria:
Test Scenarios and Test Cases Documents are reviewed and approved (signed-off) by the Client.
Application is ready for Testing.
Exit Criteria:
Test Case Reports and Defect Reports are prepared and finalized.
Test Closure
Entry Criteria:
Test Case Reports and Defect Reports are finalized and ready.
Exit Criteria:
Test Summary Reports are prepared and finalized.

## Slide 17
Suspension and Resumption Criteria
Based on the Client's decision, the project may be suspended or resumed. The criteria for suspension and resumption include:
Suspension Criteria:
  Client decision to halt project activities.
  Any other specified reasons from the client that necessitate suspension.
Resumption Criteria:
  Client decision to restart project activities.
  Availability of required resources and infrastructure.
  Agreement on revised timelines and deliverables, if applicable.
Additionally, we will adjust resource allocation in accordance with the client's needs, ensuring efficient ramp-up and ramp-down as required.

## Slide 18
Tools
The following tools will be utilized in this project:
XYZ Bug Tracking Tool
Mind Map Tool
Snipping Screenshot Tool
Word and Excel documents
Risks and Mitigations
Risks:
Non-Availability of a Resource
  Mitigation: Plan for backup resources to ensure continuity.
Build URL is not working
  Mitigation: Allocate resources to work on alternative tasks until the issue is resolved.
Less time for Testing
  Mitigation: Dynamically ramp up resources as per client needs to meet testing deadlines.

## Slide 19
Approvals
The team will submit various documents to the Client for approval, including:
Test Plan
Test Scenarios
Test Cases
Reports
Testing activities will proceed to the next steps only after receiving approvals for these documents from the Client.
--- END ---